# Anki Garden
Development Status & UI Assessment

A current-state brief for choosing the next development step

| OVERALL PRODUCT Release-candidate core | AUTOMATED BASELINE Full suite passing | RECOMMENDED NEXT MOVE Focused polish + beta feedback |
| --- | --- | --- |

# Executive summary

Bottom line. Anki Garden’s focused 2.1 experience is substantially complete. The review-to-growth loop, persistent local state, home surfaces, dashboard, plant interaction, settings, Plant Stories, achievements, accessibility behavior, asset fallbacks, and packaging have automated and isolated-Anki evidence. The product is no longer waiting on a foundational feature; it is ready for a controlled beta/release-readiness phase.

The largest remaining gaps are deliberate rather than accidental: real-user usability evidence is still thin; long-term engagement and progression balance are not yet proven; visual motion remains limited by flattened artwork; and deferred systems such as deck mapping, shop/currency, social/cloud, focus timers, and exam mode are intentionally outside the focused product.

# Status at a glance

| Feature area | Status | Current state | Evidence / remaining gap |
| --- | --- | --- | --- |
| Core study loop | Complete | Review answers create visible growth, daily progress, streak/vitality changes, quests, and milestone progression. | Automated engine/reviewer coverage plus packaged live-review acceptance. |
| Garden persistence | Complete | Progress is local-first in user_files; settings use Anki config; restart, migration, repair, and rollback paths exist. | v8 reset/migration, restart persistence, malformed-state recovery, and atomic-save evidence. |
| Home presence | Complete | Deck Browser and Overview show a compact preview with progress, weather, vitality, plants, Open Garden, Refresh/Retry behavior. | Cross-surface refresh, fallback, accessibility, and isolated display acceptance. |
| Interactive dashboard | Complete | Responsive painted garden with selection, nurture, move/swap, cancel, one-level undo, milestone claims, quests, and achievements. | Mouse/keyboard packaged QA and interaction regression tests. |
| Plant identity & stories | Complete | Generated/editable names and private milestone memories tied to study behavior. | Rename, story timeline, accessibility, persistence, and packaged acceptance. |
| Settings & customization | Complete | Theme, motion, quality, daily goal, home visibility, preview, defaults, transactional save, and troubleshooting. | Wide/narrow layout, rollback, restart, and config-validation evidence. |
| Accessibility foundation | Complete | Keyboard paths, focus visibility, semantic progress/status, reduced motion, labeled actions, and escape/tab behavior. | Automated contracts and isolated accessibility-tree inspection. |
| Release engineering | Complete | Repeatable tests, asset audit, compilation, package build, ZIP/parity checks, and disposable-profile acceptance process. | The full current suite passes. Exact counts and package hashes belong in the dated release ledger. |
| Real-user validation | Partial | Engineering QA is strong, but broad learner feedback and task-based usability evidence are not recorded. | Run a small beta with first-run, daily-use, and return-after-a-week tasks. |
| Long-term progression tuning | Partial | Milestones and rewards work, but pacing, retention, quest difficulty, and vitality feel are not empirically tuned. | Instrument privacy-safe local diagnostics or conduct diary testing before adding more systems. |
| Advanced foliage motion | Incomplete | Flattened plant art cannot safely sway without moving pots/soil/stems. | Requires layered fixed-base and foliage assets for every species/stage. |
| Peripheral game systems | Incomplete | Shop/currency, events, mastery, cloud/social, deck mapping, focus timer, and exam mode are absent by design. | Do not restart these until the focused core proves demand. |

# Major features — complete

## 1. Review-driven growth and progression

Every supported review answer is counted once and contributes growth.

The nurtured plant receives 80%; the remainder is deterministically shared without losing points.

Daily goals, streak, garden vitality, quests, achievements, plant stages, and milestone plant choices form one coherent loop.

Same-day progress survives restart; day rollover and synced-review catch-up avoid duplication.

## 2. Calm, local-first garden experience

Progress remains in the add-on’s preserved user_files area; no cloud, social, card-content, or deck-name history is required.

Bundled local art and fallbacks avoid remote-image dependencies.

Malformed or older state is repaired, backed up, migrated/reset according to the v8 pre-release contract, or safely replaced.

## 3. Home card and full dashboard

Deck Browser and Overview expose the same compact garden summary and one clear Open Garden action.

The dashboard presents the scene, daily progress, quests, achievements, reward choices, feedback, and settings without a reviewer-native control.

Mutations refresh already-open home surfaces so visible values stay consistent.

## 4. Plant care, placement, and attachment

Plants can be selected, nurtured, moved into empty slots, swapped, cancelled, and undone once.

Mouse and keyboard routes are available; save failure rolls the layout back.

Plant names and milestone stories add identity without storing study content.

## 5. Responsive settings and operational support

Settings are staged until Save and remain unchanged if persistence fails.

The layout stacks at narrow widths; controls expose values and accessible names.

Troubleshooting provides readable diagnostics and report-copy support.

# Major features — partially complete

| Feature area | Status | Current state | Evidence / remaining gap |
| --- | --- | --- | --- |
| Onboarding | Partial | Versioned first-review and Nurture guidance, transactional dismissal, legacy migration, accessibility, and restart persistence passed exact-package QA. | Engineering acceptance is complete; the remaining gap is observation with new learners. |
| Progression balance | Partial | Mechanics and numeric progress are implemented and internally consistent. | Thresholds, reward cadence, quest mix, and vitality decay need behavioral evidence over weeks, not only seeded QA. |
| Visual richness | Partial | A cohesive storybook-gouache catalog, weather overlays, grounded plants, themes, fallbacks, and reduced motion are present. | Most plant assets are flattened; richer wind/foliage motion needs a dedicated layered-art pipeline. |
| Release confidence | Partial | Automated, packaged, migration, restart, mouse, keyboard, and accessibility acceptance are unusually strong. | A fresh beta cohort and multi-platform/theme observation would reduce the remaining product-risk gap. |

# Major features — incomplete or intentionally deferred

These are not release blockers for the focused core. They should be treated as future product bets and only promoted after beta evidence identifies a real need.

Layered foliage wind animation with fixed pots, soil, and stem bases.

Shop, spendable currency, weekly events, mastery, rare events, and passive rewards.

Focus timer, exam mode, and deck-to-garden mapping.

Cloud sync, social sharing, leaderboards, or remote artwork downloads.

A broader plant inventory/collection-management surface beyond achievements, milestone choices, and the six-slot garden.

# UI state assessment

Rating scale: 10 = polished and release-ready; 8 = strong with targeted refinement; 6 = functional but visibly incomplete. Scores reflect current repository evidence and recent isolated Anki 26.05 acceptance—not a new external usability study.

| UI surface | Rating | What works now | Main opportunity |
| --- | --- | --- | --- |
| Deck Browser / Overview card | 8.7/10 | Compact, coherent, accessible, resilient, and immediately actionable; values refresh after mutations. | Test information density and visual hierarchy with first-time users; ensure dark/light theme polish across real collections. |
| Main garden scene | 8.8/10 | Strong visual identity, grounded assets, deterministic depth, clear selection, responsive rendering, and fallbacks. | Improve affordance discovery without adding clutter; layered motion is the largest visual ceiling. |
| Plant action panel | 9.0/10 | Native buttons, keyboard focus, nurture/move/story/cancel actions, inline status, and undo avoid modal interruption. | Observe whether action priority and move-state feedback are instantly understood by new users. |
| Progress / quests / achievements | 8.4/10 | Numeric progress, criteria, completion dates, rewards, and coherent terminology are present. | Potential density and cognitive-load risk; validate which details learners actually use daily. |
| Plant Story dialog | 8.6/10 | Distinctive emotional layer with artwork, editable names, local dates, milestones, accessibility, and persistence. | Empty/early-life states may need richer but restrained guidance; assess repeated-use value. |
| Settings | 8.8/10 | Responsive scroll layout, staged save, explicit preview-only controls, defaults, rollback, accessible values, troubleshooting. | The boundary between saved appearance settings and demonstration controls deserves novice testing. |
| Keyboard & accessibility | 8.7/10 | Arrow/Enter/Space/Escape/Tab flows, visible focus, semantic progress/status, reduced motion, accessible names. | Complete a screen-reader-led task pass and Windows keyboard QA before calling it exemplary. |
| Cross-surface consistency | 9.1/10 | Shared wording, values, assets, refresh behavior, and focused-core entry points reduce fragmentation. | Keep this discipline as new features arrive; resist adding parallel controls. |
| Overall UI | 8.8/10 | Cohesive, calm, feature-complete, responsive, and technically well validated. | Next gains come from learner observation and small hierarchy/onboarding refinements, not a redesign. |

# Recommended next development step

Recommendation: run a focused beta-and-polish cycle before adding another major feature. The codebase already supports the intended product. The highest-value unknown is whether everyday learners understand and enjoy it over repeated use.

| Step | Action | Outcome |
| --- | --- | --- |
| 1 | Create a short beta protocol | Recruit 5–10 everyday Anki users. Observe first launch, first review growth, opening the garden, nurturing/moving a plant, reading a story, changing a setting, and returning after several days. |
| 2 | Capture friction by severity | Separate blockers, confusion, visual polish, and feature requests. Prioritize repeated problems over one-off preferences. |
| 3 | Ship one constrained polish pass | Fix onboarding wording, hierarchy, focus/selection cues, density, and responsive edge cases supported by evidence. Preserve the focused entry-point model. |
| 4 | Re-run exact-package acceptance | Run the automated gates and disposable-profile live scenarios on the final artifact; record package hash and results. |
| 5 | Choose only one next product bet | After beta results, select either deeper plant attachment/progression or the layered foliage art project. Do not reopen multiple peripheral systems at once. |

## Decision guardrails

Do not treat deferred systems as missing essentials; they were intentionally removed from the focused 2.1 contract.

Do not perform another broad UI redesign without evidence of a recurring learner problem.

Maintain local-first privacy, single-source state behavior, native controls, inline feedback, keyboard parity, and cross-surface consistency.

For any release candidate, validate the exact packaged archive in a separately keyed, sync-disabled disposable Anki profile.

# Evidence basis and confidence

This assessment synthesizes the current repository implementation and documentation, including the README, focused feature-evidence matrix, codebase audit, UI state and entry-point references, future-feature backlog, tests, and the latest package/live-acceptance records. The full current automated suite passes; exact counts and artifact hashes are recorded only in dated release evidence.

Confidence: high for implementation status; medium for product desirability and long-term usability. The remaining uncertainty is primarily user evidence, not engineering completeness.